RASTA + SDR_AVE_New Integration: Plan of Action

1. Define the Architectural Goal

RASTA should support two modes of spectral capture:

A. Real-time averaged spectrum display

- Continuously updated

- Uses SDR_AVE_New averaging logic

- Displayed in ObserveView

- Works during drift or mount-controlled scanning

B. Mount-controlled raster scanning

- Telescope slews to defined points

- At each point, averaged spectrum is captured

- Stored with RA/Dec metadata

- Used for mapping hydrogen-line intensity

This dual-mode design mirrors professional radio astronomy workflows.

2. Extract the Reusable Components from SDR_AVE_New

2.1 Averaging Engine (portable)

From IFProcessor.cs:

- Accumulator buffer

- Frame count

- Average calculation

- Reset logic

This becomes AveragingEngine.cs in RASTA.Core.

2.2 FFT + power calculation (optional)

You may already have FFT in RtlSdrManager. If not, port the FFT from SDR_AVE_New.

2.3 Real-time display logic (conceptual only)

IFAverageWindow.cs contains:

- Scaling

- Grid lines

- dB conversion

- Frequency axis

- Rendering loop

You will not reuse GDI+ code, but you will reuse:

- scaling formulas

- axis logic

- colour mapping

- smoothing logic

These will be ported to WPF.

3. Integrate AveragingEngine into RtlSdrManager Pipeline

3.1 Add FFT event

In RtlSdrManager:

csharp

public event Action<double[]> FftAvailable;

3.2 Connect to AveragingEngine

In ObserveViewModel:

csharp

_sdrManager.FftAvailable += _averagingEngine.AddFrame;

3.3 Add averaged spectrum event

In AveragingEngine:

csharp

public event Action<double[]> AveragedSpectrumAvailable;

Fire this every N frames or every X milliseconds.

4. Build the WPF Real-Time Spectrum Display

4.1 Create SpectrumDisplayControl

A lightweight WPF control using:

- DrawingVisual

- or WriteableBitmap

- or a simple Polyline for fast rendering

4.2 Bind to AveragedSpectrumAvailable

ObserveViewModel updates:

csharp

public ObservableCollection<Point> SpectrumPoints { get; }

4.3 Render at ~20–30 FPS

This mirrors SDR_AVE_New’s behaviour.

5. Implement Drift-Scan Mode

5.1 Telescope stays fixed

User selects:

- RA/Dec

- or Az/Alt

5.2 RtlSdrManager streams continuously

AveragingEngine updates spectrum in real time.

5.3 Data is stored with timestamps

This produces:

- RA drift

- frequency drift

- hydrogen-line profile over time

This is how many amateur radio astronomers operate.

6. Implement Mount-Controlled Raster Scan Mode

6.1 SweepPlanner generates target points

You already have this planned.

6.2 For each point:

- Slew mount

- Wait for settle

- Reset AveragingEngine

- Capture for N seconds

- Save averaged spectrum + RA/Dec

6.3 Build 2D map

Later, RASTA can:

- interpolate

- grid

- colour-map

- export FITS or CSV

This is how professional telescopes do mapping.

7. Define Data Models

7.1 Real-time spectrum model

csharp

public class SpectrumFrame

{

public DateTime Timestamp { get; set; }

public double[] Power { get; set; }

}

7.2 Raster scan capture model

csharp

public class ObservationPoint

{

public double RA { get; set; }

public double Dec { get; set; }

public double[] AveragedSpectrum { get; set; }

public DateTime Timestamp { get; set; }

}

8. UI Integration Plan

8.1 ObserveView

Add:

- real-time spectrum panel

- “Reset averaging” button

- “Start drift scan”

- “Start raster scan”

8.2 CaptureView

Add:

- list of captured points

- preview of averaged spectrum

- export options

9. Testing Plan

9.1 Unit tests

- AveragingEngine

- FFT pipeline

- SweepPlanner

9.2 Integration tests

- RtlSdrManager → AveragingEngine

- AveragingEngine → UI

9.3 Field tests

- Drift scan on a known hydrogen-line source

- Raster scan of a small RA/Dec patch

10. Milestone Breakdown

Milestone 1 — AveragingEngine integrated

- FFT event

- averaging

- reset

- real-time output

Milestone 2 — Real-time spectrum display

- WPF control

- binding

- scaling

- frequency axis

Milestone 3 — Drift-scan mode

- continuous capture

- timestamped frames

Milestone 4 — Raster scan mode

- mount control

- averaged capture per point

- storage

Milestone 5 — Mapping

- 2D grid

- colour map

- export